## Slide 1
A Hands-On Introduction to Agile and Scrum

## Slide 2: Purpose of this class…
What this is…
An Orientation on what Agile is
Through hands-on, activity-based learning
To trigger ideas on how Agile & Scrum can be helpful
Initiate interest, knowledge and awareness of Scrum & the associated roles, artifacts, and ceremonies
What this is NOT…
A comprehensive Agile or Scrum Training
A certification class
A Scrum Master or Product Owner Training
An Agile Team Start-Up Training
A

## Slide 3: Ice Breaker
  Find someone you don’t know
  Introduce yourself
  Share your role at 5/3rd
  State your favorite part of your job.
A

## Slide 4: Feedback as we go…

## Slide 5: As the rate of change is increasing, agile becomes a key capability
Frequent new functionality is expected, table stakes, and whenever releases are common place
Change dollars are scarce and there is vast inefficiency trapped in complex architectures and processes
Talent competition is fierce. Digital talent does not want to work in old ways and feels unduly directed
Decision and matrix complexity is engrained in financial services and agile provides a way of breaking out
Why Agile? There are good reasons
B

## Slide 6: Agile is a set of Core Values
SOURCE: Agile manifesto (2001)
The Agile Manifesto
That is, while there is value in the items on the right, we value the items on the left more
Individuals and
interactions
Over
Working software
Over
Customer
collaboration
Over
Over
Responding to
change
Process and tools
Comprehensive
documentation
Contract
negotiation
Following a plan
  We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
B

## Slide 7: ... as well as the core 12 principles supporting the Agile Manifesto
SOURCE: Agile manifesto (2001)
  5. Build projects around [a few, 5 to 9] motivated individuals. Give them the environment and support they need, and trust them to get the job done
  9. Continuous attention to technical excellence and good design enhances agility
  1. Our highest priority is to satisfy the customer through early and continuous delivery of valuable software
  6. The most efficient and effective method of conveying information to and within a development team is face-to-face conversation
  10. Simplicity - the art of maximizing the amount of work not done - is essential
  2. Welcome changing require-ments, even late in develop-ment. Agile processes har-ness change for the cust-omer's competitive advantage
  7. Working software is the primary measure of progress [e.g., produce just in time, just enough documentation]
  11. The best architectures, requirements, and designs emerge from self-organizing teams
  3. Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale
  8. Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely
  12. At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly
  4. Business people and developers must work together daily throughout the project

## Slide 8: Scrum is the most widely adopted methodology to implement Agile
Scrum
  Scrum is a prescriptive framework used to manage and execute complex product development
  Scrum defines the processes, ceremonies, team & roles, and artifacts, as well as the relationships among them
  Scrum enables early value delivery through self-directed teams
  Process: Iterative process - the sprint
  Ceremonies: Concrete meetings –stand up, review, planning and review and retrospective
  Team & roles: Scrum introduces new roles – product owner and scrum master
  Artifacts: Defined artefacts – product backlog, sprint backlog, epics, stories
B

## Slide 9: What, How, and Results
  Collection of items to work on
  Prioritized based on value
  Called “stories”
  A subset of the product backlog
  Decided by the team at the beginning of each sprint
  The sprint backlog realized
  The output of the team
Product backlog
Sprint backlog
Product
3
Roles
3
Artifacts
4
Ceremonies
  The person deciding what to build
  Prioritizes the product backlog
  Champions the process
  Removes impediments
  Do the work
  Self-organizes around the work
Product owner
Scrum master
Team
  Decide what to work on this sprint
  Figure out how to build it. (tasks)
  Populate task wall
  Synchronize the team
  Identify/remove blockers
  Demonstrate progress
  Update backlog
Planning
Daily standup
Review
  Talk about how to get better
Retro
The Scrum Master will help facilitate the ceremonies
C

## Slide 10: Scrum: An Inspect & Adapt Framework
Product Backlog
Sprint Backlog
Product
Planning
Daily Standup
Sprint
Product Owner
Team
Scrum Master
Review
Retrospective
B

## Slide 11: Feedback as we go…

## Slide 12: Let’s Experience Scrum
Organize into teams of 5 or 6
Identify a Product Owner
Identify a Scrum Master
C
Review Your Role/Ask Questions

## Slide 13: Your Product: Produce a Marketing Brochure
C
Your Agile Assignment

## Slide 14: Breaking It Down
Prioritize the backlog.
5 minutes
????
Map
Coupon
Call to Action
Selling Points
????
????
????
Breakdown your vision into something the team can build.
Create a backlog of work items with your team.
C

## Slide 15: Bringing the Vision to Life
18 Minutes
Total
PLANNING
5 minutes
REVIEW
3 minutes
RETRO
2 minutes
DAY TWO
3 minutes
DAILY STANDUP 1 minute
DAY ONE
3 minutes
DAILY STANDUP 1 minute
SPRINT

## Slide 16: Bringing the Vision to Life
18 Minutes
Total
PLANNING
5 minutes
REVIEW
3 minutes
RETRO
2 minutes
DAY TWO
3 minutes
DAILY STANDUP 1 minute
DAY ONE
3 minutes
DAILY STANDUP 1 minute
SPRINT

## Slide 17: Show and Tell – Full Group Review
Show off what you built.
C

## Slide 18: What did you learn? – Full Group Retrospective
  Within your team, talk about your experience. Focus on how you built what you built.
    5 minutes
  Consider:
    What was the experience during sprint 1 vs. sprint 2?
    How well did we work together?
    What did we learn during the sprint 1 retrospective?
    How did we respond to impediments?
C

## Slide 19: Feedback as we go…

## Slide 20: A Culture of Agility, or What Agile “Feels” Like
  Cross-functional and dedicated team members (everything you need to deliver)
  Extreme collaboration (co-creation, “in community”)
  Flowing and vibrant communication (co-location, virtually or physically)
  Decision constraints (time/materials/people)
  Immediate feedback (from users/customers/team members/the product)
  Learning and experimentation (adaptability/thriving in change)
  Results (always measured on frequently completed product)
  Extreme focus (always working on the most important thing)
  Transparency and illumination (barriers to agility are revealed quickly)
D

## Slide 21: Feedback as we go…

## Slide 22: Reminder: Purpose of this class…
What this was…
An Orientation on what is Agile
Through a hands-on, activity-based learning
To trigger ideas on how Agile & Scrum can be helpful
Initiate interest, knowledge and awareness of Scrum & the associated roles, artifacts, and ceremonies
What this was NOT…
A comprehensive Agile or Scrum Training
A certification class
A Scrum Master or Product Owner Training
An Agile Team Start-Up Training

## Slide 23
Be Agile!
Thank you!!