## Slide 1: ITAC Review
Month Day, Year
AWS Glacier - 17a4 Complaint Storage
PPM # 212605
Arun Kumar. S

## Slide 2: Prior ITAC Presentations, Timelines, and Funding
ITAC Presentation Template: Version December 2017
Has project/proposal been previously reviewed at ITAC?
  If yes, list below (replacing sample entries):
Type of ITAC approval requested for this presentation
  Pre-AR / Design Review / Other: Design Review
Anticipated Project Timelines
  Current Phase of Project: Design
  Estimated Implementation Date: 5/30/2018
Funding
  Has Project Received AR Funding?: Yes
  Initial AR target date:
  Additional AR target date (if relevant):
Type of Review | Date | Result (approved / not approved)
AR |  | 
Proof of Concept | 6/2017 | Approved

## Slide 3: Business Objective
Project Objective:
  This Project is to leverage AWS Glacier with vault lock solution to establish a cost effective 17a4 compliant storage solution, with flexible and customizable retention periods based on record type, which helps to enable digitization efforts and process improvements.
Reason Project Being Undertaken Now:
  Compliance / Revenue Gain / Efficiency / FTE Reduction / Other:
  Pursuant to SEC Rule 17a-4, Fifth Third Securities (FTS) is required, for its books and records that are maintained via an electronic stored media, to retain these records in WORM format, and be "un-erasable" for specified time period(s). To be more specific, the WORM storage solution must be considered 17a4 compliant.
Anticipated Technical Outcome/Benefit (If Appropriate):
  17a4 compliant archival solution.
  Cost effective
Audit / Archer exceptions being resolved: N/A
IT Policies or Standard deviations: AWS Hosting environment as a New IT Standard for Dev and Prod Workloads
ITAC Presentation Template: Version December 2017

## Slide 4: Business Conceptual Design
Amazon S3 Service
Bucket
S3 Bucket Life Cycle Policies
Amazon Glacier Service
Vault
Vault Key Management
For MVP
Amazon KMS Service
For MVP
Through Fifth Third Proxy
Fifth Third Tier – 3 Network
AWS Storage Gateway
Write
Read Clients
(NFS V 3.1)
TCP 443 (HTTPS)
AWS Direct Connect
Available Late 2018
US East - 1
Citrix
Users
Batch
Process
Network Storage
Bucket Access Only for the
Specific Storage Gateway user

## Slide 5: Project Name, Project Sponsors, Key Members
Project Name: AWS Glacier - 17a4 Compliant Storage Project Sponsors: Grant Harbrecht
Key Project Members: Jarret Jacobs, Tom McKelvey, Bill Walsh, Jason Leupen, Andrew Stylski, Arun Kumar S, Raviteja N, Deepak Kumar B, Joel Frederic, James Cupps, Brant Comstock
ITAC Presentation Template: Version December 2017

## Slide 6: IT Involvement To Date
List NPI Risk Rating: TBD
Enterprise Risk Advisor: TBD
Executive Sponsor :Bill Walsh
Working Sponsor: Jarrett Jacobs
Project Manager: Andrew Stylski
IT Product Owner :Tom McKelvey
Solution Architect: Arun Kumar
Technical Lead: Raviteja Nunna
Enterprise Architect: Brant Comstock
Security :James Cupps
Tech Lead :Muru Rama
Legal: Joel Frederic
Cloud Engineering : Jason Leupen
ITAC Presentation Template: Version December 2017

## Slide 7
Architecture Decisions
Subject Area | Platform | Topic | Hosting
Architecture Decision | AWS Glacier vault lock is chosen as the storage solution to store SEC 17 a-4 complaint data’s |  | 
Problem statement & Requirements | To have an SEC 17 a(4) complaint and cost effective storage solution to retain electronic store media’s in WORM format. |  | 
Assumptions | AWS will provide 17a4 letter to FINRA on behalf of Fifth third. |  | 
Alternatives evaluated | EMC Smart Lock |  | 
Justification | AWS Glacier is Sec 17a-4 Complaint Low cost Highly redundant storage solution |  | 
Implications | Data resides at AWS public cloud platform, hence required security controls needs to be tightly coupled on this Architecture |  | 
Derived Requirements (if any) |  |  | 
Related Decisions |  |  | 

## Slide 8
Architecture Decisions
Subject Area | User Interface | Topic | AWS Storage Gateway
Architecture Decision | AWS Storage Gateway Appliance will be Installed on Fifth Third Tier – 3 network one in each DC Data Volumes from Storage Gateway will be mounted as NFS storage on existing Servers sagramihqasca92 - Dev sagramihqasca53 – UAT saflokydcasca02 - Production Existing NFS Mount Policies will be replicated to the Data Volumes from Storage Gateway GlobalNet will access the AWS Glacier Metadata as NFS mount through Fifth Third Citrix end point in order to complete required attestation. |  | 
Problem statement & Requirements | A Secured end point is required on Fifth Third Network to transport data to AWS end point SMB / CIFS support for AWS Storage Gateway is expected to be rolled Q3 – 2018 GlobalNet must be able to access AWS Glacier in order to complete required attestation. AWS Glacier does not have a native user interface for uploading and retrieving records, a solution needs to be identified and implemented. |  | 
Assumptions | No Storage Support is required for the AWS Storage gateway |  | 
Alternatives evaluated | AWS Snowball |  | 
Justification | No Change is expected on User and System behavior |  | 
Implications | Mount Point needs to be changed for Citrix users Citrix endpoints expected to support - NFS v3.1 |  | 
Derived Requirements (if any) |  |  | 
Related Decisions |  |  | 

## Slide 9
Architecture Decisions
Subject Area | Business | Topic | Exit Strategy
Architecture Decision | WAM Workload will follow the Exit Strategy as being defined and documented by Fifth Third |  | 
Problem statement & Requirements | As we are commencing business with a public Cloud Provider an Exist Strategy is to be made available / transparent to Business, which the business needs to follow in the event of Bank’s decision to exit consuming services from the Public Cloud Provider |  | 
Assumptions | Exist Plan defined in the Exit Strategy will be executed as a Project Plan to ensure safe exit from the provider following concurrence from relevant IT governance groups in the Bank. |  | 
Alternatives evaluated |  |  | 
Justification | An Exist Strategy is must to have which supports the business for being able to get the data and services out in the event of the provider failing to deliver business continuity. |  | 
Implications |  |  | 
Derived Requirements (if any) |  |  | 
Related Decisions |  |  | 

## Slide 10
Architecture Decisions
Subject Area | Network | Topic | Data Transport
Architecture Decision | Storage Gateway will connect to AWS S3 End Point through Fifth Third Proxy for HTTPS traffic |  | 
Problem statement & Requirements | Storage Gateway will be hosted as file gateway mode, to transport approved data from Fifth Third network to AWS S3 endpoint on Port 443 |  | 
Assumptions | AWS Direct Connect between Fifth Third and AWS Endpoints is expected by Q4 2018 and this will replace this Proxy solution enabled for MVP |  | 
Alternatives evaluated | AWS Direct Connect Fifth Third VPN |  | 
Justification | Storage Gateway configured as a File gateway should transfer data to dedicated S3 Bucket |  | 
Implications |  |  | 
Derived Requirements (if any) |  |  | 
Related Decisions |  |  | 

## Slide 11
Architecture Decisions
Subject Area | AWS Hosting Service | Topic | S3
Architecture Decision | Dedicated S3 bucket with specific user Policy controls will be created on a dedicated Fifth Third Account S3 lifecycle Policies will be defined to move data to identified Glacier Vault in the backend S3 Private endpoints will be created All applicable Cloud Control Matrix definitions will be established (such as QRADAR Integration, etc,.,) |  | 
Problem statement & Requirements | Data Cannot be stored directly to AWS Glacier, hence AWS Object Storage service needs to be leveraged as a data proxy Storage solution must provide a folder structure that allows for logical organization of books and records. |  | 
Assumptions | S3 Private Endpoint is supported for AWS Storage gateway Use cases This S3 Bucket will be used specifically for the batch process specified by the business For each upcoming use cases dedicated S3 bucket will be created |  | 
Alternatives evaluated |  |  | 
Justification | S3 is the only Object Storage offered by AWS |  | 
Implications |  |  | 
Derived Requirements (if any) |  |  | 
Related Decisions |  |  | 

## Slide 12
Architecture Decisions
Subject Area | AWS Hosting Service | Topic | Glacier Vault & KMS
Architecture Decision | Dedicated Glacier Vault with identified retention period will be created Glacier and S3 Buckets will follow 1 – 1 mapping, for each new S3 buckets to enable different business demands a new Vault will be created AWS KMS will be leveraged to store the Vault Keys till the time a fifth Third Hosted Solution is made available |  | 
Problem statement & Requirements | Storage solution must meet all 17a4 requirements. |  | 
Assumptions | Business will request 17a4(f) letter to FINRA with the vendor Vendor will provide sufficient evidence/support in order for FTS to provide an attestation to FINRA. |  | 
Alternatives evaluated | EMC Smart lock |  | 
Justification | Storage solution must support different retention periods based on the regulatory requirement for a particular record, file, or document. |  | 
Implications | API based Key Management System is required to Vault the Storage Keys |  | 
Derived Requirements (if any) |  |  | 
Related Decisions |  |  | 

## Slide 13
Non Functional / operational Requirements
Capture all relevant operational requirements
Index | Requirement Name | Value(s)
NFR01 | End-to-End response time | N/A Hosted Solution
NFR02 | Availability | N/A Hosted Solution
NFR03 | Recovery time objective (RTO) | N/A Hosted Solution
NFR04 | Recovery point of objective (RPO) | N/A Hosted Solution
NFR05 | I/O population (Avg) | ~ 1 File of size ~ 10KB / Day
NFR06 | User location ( Internal or external) | Internal

## Slide 14: Checklist – Capacity Planning & Management
Item | 
Will long term transaction history require additional disk storage? | N/A Hosted Solution
What are the product dependencies i.e. database - web presentation - Unix - Mainframe? | N/A Hosted Solution
Is it possible to monitor and record application resource utilization? | Yes
What is the expected 1st year growth of the product? | N/A Hosted Solution
What is the means for storing archived data and how will data be restored? | As Defined in the Architecture Decision
Can the test environment be scaled down and still accomplish adequate testing? | N/A Hosted Solution
What resources are required for development? | N/A Hosted Solution
Is the current work load monitored today for vendor recommendation comparison? | N/A Hosted Solution
Has the vendor produced performance statistics from a like sized environment if the product is new to our business? | N/A Hosted Solution
What are the product specifications for performance analysis on CPU, Memory, Disk and I/O utilization? | N/A Hosted Solution
Can the product function in a shared VMWare environment? | Yes
Is the product expandable/scaleable up and down for business expansion and contraction? | Yes
Does the solution uses / has any open source technologies (libraries, tools, platforms etc) | N/A Hosted Solution
ITAC Presentation Template: Version December 2017

## Slide 15: Technology Stack
Operating System
  N/A – Hosted Solution
Presentation
  N/A – Hosted Solution
Database Server
  N/A – Hosted Solution
Integration Engine
  N/A – Hosted Solution
Security Integration
  Will enable all applicable Cloud Control matrix Definitions
Application Server
  N/A – Hosted Solution
Desktop Environment
  N/A – Hosted Solution
Exceptions - None
ITAC Presentation Template: Version December 2017

## Slide 16: RTO
If existing solution, provide the following:
  Current RTO:
  Date of last DR exercise and result:
  Date of DR plan on file:
For both new and existing solutions, provide the following:
  Proposed RTO: D
  CMDB id: TBD
  A brief statement describing the risk and/or impact to the bank if the solution is not available.
    We won’t be able to move the Data to S3 until the time the gateway is available.
  List all Technology Service Providers (OSP/ASP) utilized in this solution including CMDB id and ratings
    AWS Hosted Service
  List all up-stream technology and application dependencies including CMDB id and ratings
    NA
ITAC Presentation Template: Version December 2017

## Slide 17: Technical Views
Insert all diagrams and add slides as necessary.
Logical Diagram (Current State) – N/A
Logical Diagram (Future State) – See slide 4
Physical Diagram
  N/A
Physical Diagram
  N/A
Security Architecture diagram ( if done for the project)
  WIP
ITAC Presentation Template: Version December 2017

## Slide 18: New Resource Requirements Summary
Device and Function | Device Type (Blade, VM, LPAR, etc.) | Qty | # of CPU | # of Gb of RAM | O/S Type (Windows, AIX, Solaris, etc.) & Version | SAN Non-Rep per Server (gb) | SAN Replicated per Server (gb) | Internal Data Storage (gb) (Replication Yes¦No?) | Database (DB2, Oracle, SQL, etc.) & Versions | Environment (Prod, Stage, DR, UAT, Dev, etc.) | Location (FloKY, GRaMI, etc.) | Middleware (IHS, IIS WAS, etc.) | Network Tier Placement
Storage Gateway Appliance | VM Appliance | 1 | 4 | 32 | AWS Appliance | 400 | N/A | N/A | N/A | Prod | FloKY | N/A | T3
Storage Gateway Appliance | VM Appliance | 1 | 4 | 32 | AWS Appliance | 400 | N/A | N/A | N/A | Dev | GR | N/A | T3
ITAC Presentation Template: Version December 2017
Source | Destination | Port | Use Case
Storage Gateway Appliance | us-east-1.s3.amazonaws.com storagegateway. us-east-1.s3.amazonaws.com | 443 | Service Endpoint
Storage Gateway Appliance | anon-cp.storagegateway.us-east-1.amazonaws.com:443 client-cp.storagegateway.us-east-1.amazonaws.com:443 proxy-app.storagegateway.us-east-1.amazonaws.com:443 dp-1.storagegateway.us-east-1.amazonaws.com:443 | 443 | control path & operations
Storage Gateway Appliance | 0.amazon.pool.ntp.org 1.amazon.pool.ntp.org 2.amazon.pool.ntp.org 3.amazon.pool.ntp.org | 123 | NTP
Network Requirements